STATEMENT OF WORK

# LinkOps AI

Agentic Software Engineering System
for a Production-Grade URL Shortener

Python + LangGraph + Amazon Bedrock + Amazon Bedrock AgentCore

| Version | 1.0 |
| --- | --- |
| Date | September 17, 2026 |
| Primary language | Python 3.12 |
| Agent framework | LangGraph |
| Delivery target | Amazon Bedrock AgentCore Runtime |

Implementation baseline for a 2-3 day interview assignment. Designed to be human-reviewable and directly consumable by Codex/GitHub Copilot.

Confidentiality: do not publish the supplied internal assignment document or copied confidential source text.

# Document Control

| Document | LinkOps AI - Agentic URL Shortener Statement of Work |
| --- | --- |
| Status | Implementation Baseline |
| Audience | Candidate, reviewer, coding agent, implementation team |
| Primary goal | End-to-end agentic SDLC automation with controlled autonomy |
| Source basis | Supplied interview assignment plus candidate-proposed AWS/LangGraph implementation |
| Change rule | Material architecture or scope changes should be recorded in an ADR/decision log |

How to use this document: treat Sections 1-31 as the engineering specification; Section 32 is the ordered coding-agent backlog; Sections 33-39 define acceptance, risks, demonstration evidence, and completion checks; Section 40 is a master execution instruction for Codex/Copilot.

# Contents

1. Executive Summary

2. Purpose and Problem Statement

3. Assignment Alignment and Traceability

4. Project Objectives

5. Product Plane: URL Shortener Functional Scope

6. Product Plane Architecture

7. Engineering Control Plane: Agentic SDLC System

8. LangGraph Orchestration Design

9. Amazon Bedrock Knowledge Base Design

10. Amazon Bedrock AgentCore Architecture

11. Model Integration Strategy

12. Tooling and Autonomy Boundaries

13. Human-in-the-Loop Approval Model

14. Auditability and Decision Lineage

15. Observability and Reliability Metrics

16. Security, Privacy, and Governance

17. Testing and Quality Engineering Strategy

18. Error Handling and Logging Standards

19. Repository Structure

20. GitHub Copilot and AI-Assisted Engineering Evidence

21. Git Strategy and Meaningful Commit History

22. CI/CD Pipeline

23. Infrastructure as Code

24. Detailed Demonstration Scenarios

25. Generated Engineering Artifacts per Workflow Run

26. Documentation Deliverables

27. Implementation Technology Stack

28. Configuration and Environment Management

29. Coding Standards

30. Definition of Done

31. Three-Day Implementation Plan

32. Step-by-Step Codex/Copilot Execution Backlog

33. Acceptance Criteria by Workstream

34. Risks, Trade-Offs, and Mitigations

35. Assumptions

36. Limitations to State Explicitly in the Final Submission

37. Demo Script Outline

38. Reviewer Talking Points

39. Deliverable Checklist

40. Master Instruction for Codex / Coding Agent

41. Reference Documentation for Implementation

42. Final SOW Outcome

# 1. Executive Summary

This SOW defines the end-to-end implementation of LinkOps AI, a realistic agentic software engineering system that takes a software requirement and transforms it into a reviewable, testable, auditable engineering outcome. The product being built is a production-style URL shortener service with link creation, redirect resolution, lifecycle management, analytics, reliability controls, and operational observability. The differentiating capability is an AI-augmented SDLC control plane implemented in Python with LangGraph, deployed to Amazon Bedrock AgentCore Runtime, and grounded with Amazon Bedrock Knowledge Bases.

The system is intentionally designed as two cooperating planes:

1. Product Plane - URL Shortener: The actual application under engineering management. It exposes APIs to create and manage short links, performs low-latency redirects, records privacy-conscious click analytics asynchronously, handles expiry and deletion, and provides operational health endpoints.

2. Engineering Control Plane - Agentic SDLC Orchestrator: A stateful LangGraph application that understands requirements, detects ambiguity, decomposes work, reasons about an existing codebase, creates architecture artifacts, implements changes, creates and executes tests, performs security and quality checks, maintains audit/decision lineage, manages human approval gates, retries recoverable failures, rolls back unsafe changes, dynamically replans when upstream decisions change, and produces final release-readiness documentation.

The project is not intended to demonstrate unconstrained autonomous coding. It demonstrates controlled autonomy: agents execute bounded work using explicit tools and policies, while humans approve high-impact changes and own final quality and release decisions.

The final repository will visibly demonstrate AI-assisted engineering through GitHub Copilot custom instructions, custom agents, reusable skills, prompt files, meaningful Git history, generated design documentation, automated test and coverage reports, and a reproducible three-scenario demo covering greenfield, brownfield, and ambiguous requirements.

# 2. Purpose and Problem Statement

## 2.1 Business/Engineering Problem

Modern software teams increasingly use AI coding assistants, but many demonstrations stop at code generation. That does not address the harder engineering problem: how to safely coordinate AI across the full SDLC while preserving architecture consistency, verification rigor, traceability, security controls, and human ownership.

This project solves that problem by building a small but realistic software product and wrapping its engineering lifecycle in a governed agentic workflow. The URL shortener is deliberately familiar and bounded, which makes it possible to spend the majority of the engineering effort on orchestration quality rather than domain complexity.

## 2.2 Solution Vision

A user supplies a requirement such as:

"Build the initial URL shortening API with analytics."

"Add link expiration to the existing service without breaking current clients."

"Make the analytics privacy-friendly and near real time."

LinkOps AI then creates a workflow run. The orchestrator identifies the scenario type, normalizes the requirement, records ambiguities and assumptions, creates a dependency-aware plan, retrieves project standards from a Bedrock Knowledge Base, analyzes the repository when necessary, produces a design, waits for required human approval, executes implementation and test work, validates the result, repairs bounded failures when safe, and generates a final engineering summary with evidence.

The result is not just source code. The result is a reviewable engineering package containing the plan, decisions, design, code changes, test evidence, coverage, security results, audit events, operational metrics, and release recommendation inputs.

# 3. Assignment Alignment and Traceability

The supplied assignment requires a working URL shortener and places special emphasis on agentic orchestration across the SDLC. The following traceability matrix defines how the implementation will satisfy those expectations.

| Assignment expectation | LinkOps AI implementation response | Evidence artifact |
| --- | --- | --- |
| Understand requirements and ambiguity | Requirements Agent extracts goals, constraints, acceptance criteria, unknowns, and assumptions; unresolved high-impact ambiguity triggers a human interrupt | artifacts/.../requirements/normalized_requirement.md, ambiguities.json |
| Decompose work with dependencies | Planner Agent builds task DAG with task IDs, prerequisites, owners, risk, validation, and expected outputs | task_plan.json, task_plan.mmd |
| Brownfield codebase reasoning | Codebase Analyst maps modules, API routes, models, persistence, tests, import/dependency paths, and blast radius before change planning | codebase_impact.md, repo_map.json |
| Non-linear stateful orchestration | LangGraph StateGraph with conditional routing, fan-out/fan-in, checkpoints, interrupts, repair loops, and replanning | src/linkops_ai/orchestration/graph.py, graph diagram |
| Entry/exit gates | Deterministic gate functions validate required artifacts and quality thresholds before transition | gates.py, audit events |
| Sequential and parallel paths | Requirement/design stages are ordered; implementation, test-spec, security review, and documentation preparation may fan out and synchronize | LangGraph execution trace |
| Preserve context and decision lineage | Typed graph state + DynamoDB checkpoints + decision log + AgentCore Memory for session context | checkpoints, decision_log.md, OTel traces |
| Human approval checkpoints | LangGraph interrupts before high-impact write/deploy actions; approval decisions are immutable audit records | approvals.json, trace spans |
| Retry/fallback/rollback/safe-stop | Node retry budgets, deterministic failure classification, Git savepoints, revert/restore tool, max-cost/max-step budget, safe-stop terminal state | retry metrics, Git commits, audit log |
| Security/compliance/change control | Tool allowlists, repository sandboxing, Bandit/pip-audit, secret scanning, policy gates, AgentCore Gateway/Policy option | security report, policy config |
| Audit-grade observability | OpenTelemetry spans, structured JSON logs, per-node correlation IDs, immutable run events, CloudWatch/AgentCore Observability | CloudWatch trace, audit.ndjson |
| Reliability metrics | Success rate, node failure rate, retries, rollback count, MTTR, end-to-end latency, token/model/tool usage | metrics.json, CloudWatch dashboard |
| Dynamic replanning | Upstream artifact hashes/versioning invalidate only affected downstream nodes and produce a revised DAG | replan event and task-plan diff |
| Production-quality output | Typed Python, FastAPI, DynamoDB, SQS analytics pipeline, IaC, tests, lint/type/security gates, docs | repository + reports |
| Three scenarios | Greenfield, brownfield, and ambiguous scenario fixtures with reproducible run scripts | scenarios/ + scripts/demo_*.sh |
| Final engineering summary | Release Agent assembles rationale, artifacts, risks, assumptions, limitations, and validation evidence | engineering_summary.md |

# 4. Project Objectives

## 4.1 Primary Objectives

1. Build a functional, locally runnable, AWS-deployable URL shortener in Python.

2. Build a LangGraph-based multi-agent SDLC workflow that can create or modify that application from requirements.

3. Demonstrate explicit state, dependency management, parallelism, human approvals, retries, rollback, safe-stop, and replanning.

4. Use Amazon Bedrock Knowledge Bases as the authoritative retrieval source for project engineering standards and design guidance.

5. Deploy the agentic workflow to Amazon Bedrock AgentCore Runtime.

6. Implement durable LangGraph checkpoints using DynamoDB so interrupted workflows can resume.

7. Add AgentCore/CloudWatch observability and trace each agent/tool action with correlation identifiers.

8. Produce unit, integration, functional, orchestration, security, and agent-evaluation evidence.

9. Demonstrate disciplined use of GitHub Copilot custom instructions, custom agents, skills, and reusable prompts.

10. Produce meaningful Git commits rather than a single generated code dump.

## 4.2 Success Definition

The project is successful when a reviewer can clone the repository, run the setup, execute the three required scenarios, inspect the LangGraph orchestration, observe human-in-the-loop interruption/resume, verify test/coverage evidence, review generated design artifacts, and deploy or invoke the orchestrator in AgentCore without needing undocumented manual fixes.

## 4.3 Non-Goals / Deliberate Exclusions

To preserve depth and realism within the assignment window, the following are out of scope for the mandatory implementation:

Global active-active multi-region redirect routing.

Custom customer domains and automated certificate lifecycle.

Billing, quotas by subscription tier, or payment integration.

A production-grade graphical administration portal.

Full malicious-URL reputation intelligence from commercial providers.

Highly accurate unique-visitor analytics requiring IP/device fingerprinting.

Autonomous production deployment without human approval.

Arbitrary unrestricted shell execution by agents.

Automatic modification of an employer/customer production repository.

These can be documented as future enhancements.

# 5. Product Plane: URL Shortener Functional Scope

## 5.1 Core User Stories

### US-01 - Create a short link

As an API consumer, I want to submit a valid HTTP/HTTPS destination URL and receive a compact short URL so that the destination can be shared easily.

Acceptance criteria:

Validate URL scheme and basic structure.

Generate an 8-character URL-safe alias when no custom alias is supplied.

Use a collision-safe conditional write.

Retry generated-alias collisions up to a configured limit.

Support a caller-provided idempotency key for safe retries.

Return slug, short URL, destination, creation time, status, and optional expiration.

### US-02 - Redirect from a short URL

As a visitor, I want a short URL to redirect quickly to its active destination.

Acceptance criteria:

Resolve the alias from DynamoDB.

Return HTTP 302 by default.

Return 404 for unknown/deleted links.

Return 410 for expired links.

Avoid waiting for analytics persistence before returning the redirect.

Emit an asynchronous click event to SQS.

### US-03 - Retrieve link metadata

As a link owner/operator, I want to retrieve metadata so that I can inspect creation time, status, expiration, and destination.

### US-04 - Delete/deactivate a link

As a link owner/operator, I want to deactivate a short link without losing all historical analytics.

Use soft deletion/status transition for the prototype.

Redirect path stops resolving the link immediately.

Analytics history remains queryable subject to retention policy.

### US-05 - Expiring links

As a link owner, I want a link to stop working after a specified time.

Store expires_at in epoch and ISO-8601 forms as appropriate.

Redirect logic checks expiration synchronously; it must not rely exclusively on eventual DynamoDB TTL deletion.

DynamoDB TTL may clean expired items later.

### US-06 - Custom aliases

As a link owner, I want an optional readable alias.

Validate a conservative slug pattern.

Reserve system prefixes such as api, health, docs, and openapi.json.

Enforce uniqueness using conditional writes.

Define case behavior explicitly; recommended: normalized lowercase aliases.

### US-07 - Click analytics

As an operator, I want aggregate usage information without storing unnecessary personal data.

Mandatory analytics:

total clicks,

clicks by day/hour bucket,

referrer host when provided,

coarse user-agent category if implemented,

most recent click timestamp.

Privacy design:

do not persist raw IP addresses,

do not persist complete user-agent strings unless explicitly enabled,

do not log full authorization headers or secrets.

### US-08 - Health and readiness

Expose operational endpoints so automated checks can distinguish process health from dependency readiness.

GET /health/live

GET /health/ready

## 5.2 Proposed API Contract

| Method | Path | Purpose | Typical response |
| --- | --- | --- | --- |
| POST | /api/v1/links | Create generated/custom short link | 201 |
| GET | /api/v1/links/{slug} | Retrieve metadata | 200/404 |
| DELETE | /api/v1/links/{slug} | Soft delete/deactivate | 204/404 |
| GET | /api/v1/links/{slug}/analytics | Retrieve aggregate analytics | 200/404 |
| GET | /{slug} | Resolve and redirect | 302/404/410 |
| GET | /health/live | Liveness | 200 |
| GET | /health/ready | Dependency readiness | 200/503 |

### Example create request

JSON

{

"url": "https://example.com/docs/agentic-engineering",

"custom_alias": "agentic-demo",

"expires_at": "2026-10-01T00:00:00Z"

}

### Example create response

JSON

{

"slug": "agentic-demo",

"short_url": "https://sho.rt/agentic-demo",

"destination_url": "https://example.com/docs/agentic-engineering",

"status": "active",

"created_at": "2026-09-17T22:00:00Z",

"expires_at": "2026-10-01T00:00:00Z"

}

## 5.3 Data Model

### DynamoDB table: `linkops-links`

Recommended partition key: slug.

Fields:

slug

destination_url

status (active, deleted)

created_at

updated_at

expires_at

ttl_epoch

created_by

idempotency_key_hash when used

version for optimistic control if future updates are added

Optional GSI:

idempotency_key_hash to resolve retry-safe create requests.

### DynamoDB table: `linkops-analytics`

Recommended key design:

PK: slug

SK: bucket#YYYY-MM-DD-HH

Fields:

aggregate click_count

referrer counters/map bounded to a small top-N representation or separate records

last click timestamp

For the interview prototype, hourly aggregates are sufficient and avoid storing every raw click indefinitely.

### SQS queue: `linkops-click-events`

Event schema:

JSON

{

"event_id": "uuid",

"slug": "agentic-demo",

"occurred_at": "2026-09-17T22:05:03Z",

"referrer_host": "search.example",

"user_agent_category": "browser"

}

A dead-letter queue captures messages that exceed retry limits.

# 6. Product Plane Architecture

## 6.1 Runtime Components

1. FastAPI application for local execution and OpenAPI documentation.

2. AWS Lambda + API Gateway deployment adapter using Mangum or an equivalent lightweight ASGI adapter.

3. DynamoDB links repository with conditional writes for alias uniqueness.

4. SQS analytics queue to keep redirect latency independent from analytics persistence.

5. Analytics worker Lambda to aggregate click events into DynamoDB.

6. CloudWatch Logs/Metrics/X-Ray or OpenTelemetry for operational visibility.

7. AWS CDK v2 in Python for product-plane infrastructure.

## 6.2 Product Request Flow

MERMAID

flowchart LR

C[Client] --> APIGW[API Gateway]

APIGW --> API[FastAPI/Lambda]

API --> LINKS[(DynamoDB Links)]

API --> Q[SQS Click Events]

Q --> WORKER[Analytics Worker]

WORKER --> ANALYTICS[(DynamoDB Analytics)]

API --> CW[CloudWatch / OTel]

WORKER --> CW

## 6.3 Reliability Decisions

Redirect response is decoupled from analytics processing.

Alias creation uses a conditional put; generated alias collisions trigger bounded regeneration rather than overwriting an existing link.

SQS redrive policy sends poison messages to a DLQ.

DynamoDB SDK calls use bounded AWS SDK retries.

API operations use explicit timeouts and typed exception mapping.

Structured log entries always include request_id, slug when safe, service name, and error class.

Health/readiness endpoints verify critical configuration and optionally perform lightweight dependency checks.

# 7. Engineering Control Plane: Agentic SDLC System

## 7.1 Core Concept

The Agentic SDLC system is a separate application from the URL shortener runtime. Its responsibility is to transform requirements into engineering changes using a governed workflow. It is implemented as a LangGraph StateGraph hosted in Amazon Bedrock AgentCore Runtime.

The graph is explicit and inspectable. It does not rely on one general-purpose agent recursively deciding everything. Each node has a narrow contract, allowed tools, inputs, outputs, validation rules, retry budget, and escalation behavior.

## 7.2 Agent Catalog

### A1 - Intake and Requirements Agent

Purpose: Normalize a raw requirement into an engineering-ready specification.

Responsibilities:

classify scenario as greenfield, brownfield, or ambiguous,

extract user/business intent,

identify functional and non-functional requirements,

identify constraints and excluded scope,

generate measurable acceptance criteria,

detect unresolved ambiguity,

distinguish explicit requirement from agent assumption,

retrieve relevant standards from Bedrock Knowledge Bases,

create a clarification request when a high-impact ambiguity exists.

Inputs:

raw requirement,

scenario metadata,

repository metadata,

knowledge retrieval results.

Outputs:

normalized requirement,

assumptions,

ambiguity list with severity,

acceptance criteria,

knowledge citations/references.

Gate:

proceed only if no unresolved HIGH ambiguity remains, or a human explicitly approves an assumption.

### A2 - Planner / Decomposition Agent

Purpose: Convert the normalized requirement into an executable dependency graph.

Responsibilities:

create tasks with IDs,

define dependencies,

identify tasks that can run in parallel,

mark code, test, docs, security, and infrastructure impacts,

define each task's completion evidence,

estimate risk and autonomy level,

define rollback point before high-risk changes.

Output schema concept:

JSON

{

"tasks": [

{

"id": "DEV-003",

"title": "Add expiration enforcement to redirect path",

"depends_on": ["ARCH-001"],

"owner_agent": "development",

"risk": "medium",

"autonomy": "execute_with_validation",

"evidence": ["unit_test", "functional_test"]

}

]

}

### A3 - Codebase Analysis Agent

Purpose: Provide architectural understanding before brownfield changes.

Responsibilities:

list relevant files/modules,

map route -> service -> repository -> data model flow,

detect existing conventions,

find related tests,

identify cross-cutting concerns,

compute likely blast radius,

produce a change-impact report,

refuse to propose writes until analysis is complete for brownfield tasks.

Preferred deterministic tools:

Python AST parsing,

rg/repository search,

import graph extraction,

OpenAPI inspection,

Git diff/history commands,

dependency metadata inspection.

### A4 - Design / Architecture Agent

Purpose: Produce the technical design before implementation.

Responsibilities:

component design,

data-flow design,

API/schema changes,

state transitions,

reliability behavior,

error-handling strategy,

security/threat considerations,

rollout/rollback plan,

Mermaid architecture and sequence diagrams,

Architecture Decision Records (ADRs) for non-trivial choices.

Mandatory outputs:

design.md

architecture.mmd

sequence_<scenario>.mmd

one or more ADRs when a meaningful trade-off exists.

Human gate:

required before high-impact implementation or when the design changes data schema, IAM, public API behavior, or deployment topology.

### A5 - Development Agent

Purpose: Implement the approved design using small, reviewable changes.

Responsibilities:

modify only approved task scope,

follow repository instructions and Python standards,

implement typed domain errors,

structured logging and correlation IDs,

audit events for agent actions,

update schemas and migration/IaC as necessary,

run targeted tests immediately after relevant changes,

maintain a Git savepoint before risky edits,

produce meaningful commit messages.

The Development Agent never performs an unrestricted git push or production deployment without explicit human approval.

### A6 - QA / Test Agent

Purpose: Independently define and validate expected behavior.

Responsibilities:

derive tests from acceptance criteria before or in parallel with implementation,

create unit tests,

create integration tests,

create functional API scenarios,

create graph/orchestration tests,

run coverage,

validate OpenAPI behavior,

create regression tests for each brownfield change,

create failure-injection tests for retry/rollback/safe-stop behavior,

produce a machine-readable and human-readable test report.

### A7 - Security and Policy Agent

Purpose: Detect unsafe design/code and enforce policy gates.

Responsibilities:

check input validation and URL handling,

scan for secrets,

run Bandit and dependency vulnerability checks,

review IAM permissions for least privilege,

validate that agents cannot operate outside the workspace,

review logging for secret/PII leakage,

evaluate high-impact tool calls against policy,

assign blocking/non-blocking severity.

Any unresolved critical finding causes safe-stop.

### A8 - Documentation and Release Agent

Purpose: Assemble the final reviewable engineering package.

Responsibilities:

update README/setup/runbooks,

update architecture documentation,

describe test approach and coverage,

collect risks, trade-offs, assumptions, and limitations,

create release-readiness checklist,

create final engineering summary,

ensure all required artifacts exist,

produce the final human approval request.

### A9 - Evaluation / Reviewer Agent

Purpose: Perform a final independent quality pass.

Responsibilities:

compare outputs against acceptance criteria,

verify evidence links exist,

evaluate agent trajectory/tool usage when AgentCore Evaluations is enabled,

detect inconsistency between requirement, design, implementation, and tests,

return PASS, REWORK_REQUIRED, or HUMAN_REVIEW_REQUIRED with evidence.

This agent does not make the final release decision; it supplies structured evidence to the human owner.

# 8. LangGraph Orchestration Design

## 8.1 High-Level Graph

MERMAID

flowchart TD

START([Start]) --> INTAKE[Intake / Requirements]

INTAKE --> AMB{High-impact ambiguity?}

AMB -- Yes --> CLARIFY[[Human Clarification Interrupt]]

CLARIFY --> INTAKE

AMB -- No --> PLAN[Planner / Task DAG]

PLAN --> TYPE{Scenario type}

TYPE -- Brownfield --> CODEBASE[Codebase Analysis]

TYPE -- Greenfield --> DESIGN[Design Agent]

TYPE -- Ambiguous-resolved --> CODEBASE

CODEBASE --> DESIGN

DESIGN --> DGATE{Design gate}

DGATE -- Reject/change --> REPLAN[Replan affected tasks]

REPLAN --> DESIGN

DGATE -- Approve --> FANOUT{{Parallel Work}}

FANOUT --> DEV[Development Agent]

FANOUT --> TESTSPEC[QA: test specification]

FANOUT --> SECPLAN[Security design review]

DEV --> JOIN{{Synchronize}}

TESTSPEC --> JOIN

SECPLAN --> JOIN

JOIN --> VALIDATE[Run tests / lint / type / security]

VALIDATE --> OK{All mandatory gates pass?}

OK -- No, repairable --> RETRY{Retry budget available?}

RETRY -- Yes --> REPAIR[Targeted repair + replan]

REPAIR --> VALIDATE

RETRY -- No --> SAFESTOP([Safe Stop])

OK -- No, critical --> ROLLBACK[Restore approved savepoint]

ROLLBACK --> SAFESTOP

OK -- Yes --> DOCS[Docs + Release Agent]

DOCS --> REVIEW[Independent Evaluation]

REVIEW --> RGATE{Human release approval}

RGATE -- Changes requested --> REPLAN

RGATE -- Approve --> END([Complete])

## 8.2 State Model

Implement a strongly typed WorkflowState using TypedDict, Pydantic models, or an equivalent explicit schema.

Minimum state fields:

run_id

thread_id

scenario_type

raw_requirement

normalized_requirement

acceptance_criteria[]

ambiguities[]

assumptions[]

knowledge_references[]

repo_snapshot

codebase_impact

task_graph

current_task_ids[]

design_artifacts[]

decision_log[]

approvals[]

change_set

git_savepoint

test_plan

test_results

coverage_summary

security_findings[]

validation_results[]

retry_counts{}

rollback_count

artifact_versions{}

artifact_input_hashes{}

run_budget

metrics

status

safe_stop_reason

Large binary/text artifacts should be stored outside graph state, with state containing URI/path + content hash.

## 8.3 Durable Checkpointing

Use the AWS-maintained langgraph-checkpoint-aws DynamoDB saver for production/AWS execution.

Requirements:

save graph state after each super-step,

use thread_id=run_id,

enable TTL cleanup for temporary runs,

use S3 offloading for oversized checkpoints when configured,

ensure resume after human interrupt works,

use strict/allowlisted serialization behavior,

local development may use SQLite/InMemorySaver behind a common factory.

## 8.4 Entry and Exit Gates

Every major graph stage should have a deterministic gate, not only an LLM judgment.

Examples:

Intake exit: acceptance criteria present; no unresolved high ambiguity.

Design exit: design file exists; API/data/security impact sections present; required approval recorded.

Development exit: working tree diff exists only in allowed paths; targeted tests pass.

QA exit: mandatory suites ran; coverage threshold met.

Security exit: no unresolved critical/high blocking findings.

Release exit: all required artifacts present; final evaluator completed; human approval recorded.

## 8.5 Retry Strategy

Retries are bounded and reason-specific.

Model transient error: exponential backoff, maximum 2 retries per node.

Tool timeout: 1 retry when idempotent.

Generated-code test failure: maximum 2 targeted repair cycles.

Alias/data collision in application code: application-level bounded retry.

Security critical: no auto-retry that changes policy; safe-stop or require human decision.

Human rejection: replan from the nearest valid upstream checkpoint.

## 8.6 Rollback Strategy

Before any high-risk repository mutation:

1. Require a clean or explicitly recorded working tree.

2. Create a Git savepoint (commit or stash/tag in the workspace).

3. Record the savepoint hash in workflow state.

4. If validation detects an unrecoverable failure, restore the savepoint.

5. Record rollback reason and affected task IDs.

Rollback must be executable by a deterministic tool, not invented by an LLM.

## 8.7 Safe-Stop Conditions

Immediately terminate the autonomous path and require human review when any of the following occurs:

unresolved critical security finding,

missing/invalid approval for protected action,

retry budget exhausted,

run cost/token/step budget exceeded,

attempted repository write outside allowlisted workspace,

attempted destructive AWS action not in the approved tool set,

artifact integrity/hash mismatch,

test environment becomes non-deterministic or unavailable after retry,

requirement/design changed enough that current implementation is no longer valid.

## 8.8 Dynamic Replanning

Dynamic replanning is a mandatory differentiator.

Implementation mechanism:

1. Each generated artifact has artifact_version, content_hash, and input_hashes.

2. When a human changes a requirement or design decision, compare upstream hashes.

3. Traverse the dependency DAG to identify downstream tasks whose inputs are invalidated.

4. Mark only those tasks STALE.

5. Planner generates a revised task DAG and a plan-diff artifact.

6. Completed unaffected tasks remain valid.

7. A replan audit event records cause, prior plan version, new plan version, and invalidated artifacts.

This demonstrates true stateful orchestration instead of restarting the entire pipeline.

# 9. Amazon Bedrock Knowledge Base Design

## 9.1 Purpose

Amazon Bedrock Knowledge Bases will be the controlled retrieval source for project-specific engineering guidance. The knowledge base is not a replacement for repository inspection. It provides stable standards and reference material that agents should consult before making design or implementation decisions.

## 9.2 Seed Knowledge Corpus

The repository will include a synthetic, candidate-authored knowledge corpus under knowledge/seed/ containing:

python_engineering_standards.md

api_design_standards.md

security_guardrails.md

testing_strategy.md

logging_observability_standards.md

git_change_management.md

url_shortener_domain_notes.md

architecture_decision_guidelines.md

agent_autonomy_policy.md

Do not upload the confidential assignment PDF to a public/shared knowledge bucket.

## 9.3 AWS Configuration

Recommended lightweight configuration for the prototype:

data source: Amazon S3,

vector store: Amazon S3 Vectors where available in the selected Region, otherwise OpenSearch Serverless,

embeddings: a supported Amazon Bedrock text embedding model such as Titan Text Embeddings V2,

chunking: conservative semantic/fixed chunking suitable for engineering standards,

metadata: document_type, domain, version, effective_date, risk_level.

## 9.4 Retrieval Tool Contract

Create one narrow tool exposed to agents:

retrieve_engineering_guidance(query, domains, top_k) -> references[]

Each returned reference must include:

source document,

section/URI if available,

retrieved text snippet or summary,

relevance score when available,

knowledge-base identifier,

retrieval timestamp.

Agents must cite the retrieved document names in generated design artifacts. They must not claim a standard exists when no retrieval evidence was returned.

# 10. Amazon Bedrock AgentCore Architecture

## 10.1 AgentCore Runtime

Deploy the LangGraph orchestration service to Amazon Bedrock AgentCore Runtime. AgentCore is used as the production-style hosting layer while LangGraph remains the orchestration framework.

Runtime responsibilities:

receive an engineering-workflow invocation,

instantiate/restore the LangGraph thread,

call Amazon Bedrock models,

call Knowledge Base retrieval,

execute allowlisted tools,

emit traces/logs,

pause on human interrupts and resume with an approval payload.

## 10.2 AgentCore Memory

Use AgentCore Memory as a complementary context store, not as a replacement for LangGraph checkpoints.

Recommended usage:

short-term memory: session-level interaction context and human clarification exchanges,

long-term memory: reusable summaries such as approved project conventions or prior run lessons, scoped to a demo actor/project namespace,

never use long-term memory as the canonical source of repository state.

Canonical execution state remains the LangGraph checkpoint + artifact store.

## 10.3 AgentCore Observability

Enable AgentCore/CloudWatch observability with OpenTelemetry instrumentation.

Each trace/span should record safe metadata such as:

run_id

thread_id

scenario_type

agent_name

node_name

task_id

tool_name

attempt

outcome

latency_ms

token/model usage when available

approval requirement/result

Do not place secrets, raw authorization values, or full sensitive prompt content in telemetry.

## 10.4 AgentCore Gateway and Policy - Recommended Enhancement

Where time permits, expose selected engineering tools through AgentCore Gateway and apply policy/rate controls.

Useful protected actions:

git_commit

git_push

deploy_environment

rollback_environment

write_file

A temporal policy can require that an approval event occurred earlier in the same governed session before a protected tool is allowed. This is an excellent demonstration of controlled autonomy, but it should not displace the core LangGraph requirements if time becomes constrained.

## 10.5 AgentCore Evaluations - Recommended Enhancement

Use AgentCore Evaluations on stored OpenTelemetry traces for a small evaluation set covering:

task completion,

correct tool trajectory,

requirement adherence,

response quality,

safety/policy compliance.

For the interview, a small on-demand or batch dataset of 10-20 representative workflow traces is sufficient to demonstrate the concept.

# 11. Model Integration Strategy

## 11.1 Foundation Model

Use a configurable Amazon Bedrock chat model through langchain-aws / ChatBedrockConverse or the current supported Bedrock Converse integration.

Do not hard-code a single model ID throughout the repository. Configure:

BEDROCK_MODEL_ID

BEDROCK_REGION

BEDROCK_MAX_TOKENS

per-agent temperature/defaults

Recommended behavior:

temperature near 0 for requirements, planning, architecture, QA, and security,

slightly higher only for brainstorming alternatives, not for final deterministic decisions.

## 11.2 Structured Outputs

All important agent outputs should be validated against Pydantic schemas. Free-form Markdown can be generated only after a valid structured object is produced.

Examples:

NormalizedRequirement

TaskPlan

DesignDecision

CodebaseImpact

SecurityFinding

TestRunResult

ApprovalRequest

ReleaseReadiness

If structured parsing fails, retry once with validation feedback, then safe-stop/route to human if still invalid.

# 12. Tooling and Autonomy Boundaries

## 12.1 Agent Tool Set

Create narrow Python tools with typed inputs/outputs instead of giving agents arbitrary shell access.

Core tools:

repo_list_files

repo_search

repo_read_file

repo_write_file

repo_apply_patch

repo_diff

python_ast_map

run_pytest

run_coverage

run_ruff

run_mypy

run_bandit

run_pip_audit

git_status

git_savepoint

git_commit

git_restore_savepoint

knowledge_retrieve

artifact_write

artifact_read

emit_audit_event

Optional protected tools:

git_push

deploy_dev

rollback_dev

## 12.2 Workspace Sandbox

Every file tool must resolve requested paths and reject access outside the configured repository workspace.

Rules:

no .. traversal outside workspace,

no writes to .git internals,

block secrets files such as real .env, SSH keys, credential stores,

use a temporary workspace for agent runs,

maintain allowlisted commands rather than arbitrary shell strings.

## 12.3 Autonomy Levels

| Level | Meaning | Examples |
| --- | --- | --- |
| A0 - Read only | Agent may inspect and propose | requirement analysis, repo search |
| A1 - Reversible write | Agent may modify workspace with savepoint and immediate validation | source/test/docs edits |
| A2 - Controlled commit | Agent may create local Git commits after gates | git commit |
| A3 - External side effect | Human approval required | Git push, cloud deployment |
| A4 - Destructive/high impact | Explicit human approval plus rollback plan; usually disabled in demo | production deletion, IAM expansion |

# 13. Human-in-the-Loop Approval Model

## 13.1 Required Approval Points

1. Requirement clarification gate when high-impact ambiguity remains.

2. Architecture gate when a change affects public APIs, persistence, IAM/security, or deployment architecture.

3. External action gate before push or cloud deployment.

4. Final release-readiness gate before workflow completion is considered approved.

## 13.2 Approval Record

Each approval record must contain:

approval_id

run_id

gate_name

requested_at

request_summary

artifact hashes under review

decision (approved, rejected, changes_requested)

decided_at

decider identifier suitable for demo

optional comments

Approval history is append-only in the audit artifact.

# 14. Auditability and Decision Lineage

## 14.1 Audit Event Schema

Write newline-delimited JSON audit events to artifacts/<run_id>/audit/audit.ndjson and emit equivalent structured logs.

Required fields:

timestamp,

run/thread ID,

agent/node,

action type,

task ID,

input artifact references/hashes,

output artifact references/hashes,

tool name,

result status,

duration,

retry/rollback metadata,

human approval reference when applicable.

## 14.2 Decision Log

Maintain decision_log.md with concise, human-readable decisions:

decision,

why it was needed,

options considered,

selected option,

trade-offs,

supporting knowledge/repo evidence,

approval if required,

downstream impact.

Do not record hidden model chain-of-thought. Record only externally useful rationale, evidence, and decisions.

# 15. Observability and Reliability Metrics

The assignment explicitly expects reliability measurement. The system will calculate metrics at run and aggregate levels.

## 15.1 Mandatory Metrics

workflow success rate,

workflow failure/safe-stop rate,

total workflow latency,

time spent waiting on human approval,

per-node latency,

per-agent success/failure counts,

model invocation count,

tool invocation count,

retry count and retry rate,

rollback count and rollback rate,

mean time to recovery (MTTR) for recoverable failures,

test pass/fail rate,

coverage percentage,

security findings by severity,

replan count,

number of invalidated tasks/artifacts after replan.

## 15.2 MTTR Definition for the Prototype

For an injected recoverable failure:

MTTR = timestamp(successful recovery validation) - timestamp(first failure detected)

This is measurable during automated fault-injection scenarios.

## 15.3 Dashboard

Create a simple CloudWatch dashboard or documented metric queries displaying:

run count by status,

p50/p95 end-to-end latency,

retry and rollback counts,

safe-stop count,

selected AgentCore runtime/model metrics,

test/evaluation results where exported.

# 16. Security, Privacy, and Governance

## 16.1 Application Security Controls

allow only http and https destination schemes,

reject malformed URLs and unsafe slug patterns,

reserve system routes,

prevent alias overwrite with conditional writes,

sanitize logs,

never log Authorization headers,

no raw IP retention for analytics,

use IAM roles rather than long-lived AWS keys,

encrypt data at rest using AWS-managed or customer-managed keys as configured,

use TLS in transit through AWS-managed endpoints.

## 16.2 Agent Security Controls

tool allowlist,

workspace path sandbox,

bounded command parameters,

no arbitrary curl | sh, package installation, or destructive cloud commands,

explicit approval for external side effects,

least-privilege IAM for AgentCore runtime role,

separate role for product deployment if needed,

Secrets Manager/AgentCore Identity for external credentials,

redact sensitive values from prompts/logs/artifacts,

deterministic policy checks before high-impact actions.

## 16.3 Change Management Controls

all changes visible in Git diff,

savepoint before risky write batch,

meaningful commits aligned to tasks,

CI must pass before merge,

final run produces change summary and rollback notes,

deployment is never an implicit side effect of code generation.

# 17. Testing and Quality Engineering Strategy

## 17.1 Test Layers

### Unit Tests

Target modules:

URL validator,

slug generator,

link domain model,

repository adapters,

redirect service,

analytics aggregation,

each agent node's deterministic preprocessing/postprocessing,

gate predicates,

replan invalidation logic,

policy checks,

audit serialization.

### Integration Tests

Use moto or an equivalent AWS test double for DynamoDB/SQS where appropriate.

Validate:

conditional put collision behavior,

create/read/delete lifecycle,

SQS event production,

analytics worker aggregation,

checkpoint persistence contract,

artifact store behavior.

### API/Functional Tests

Run the FastAPI application with an ASGI test client.

Mandatory happy path:

1. Create a link.

2. Resolve redirect.

3. Verify click event handling.

4. Query analytics.

5. Delete link.

6. Confirm redirect no longer resolves.

Mandatory edge cases:

malformed URL,

unsupported scheme,

reserved alias,

duplicate custom alias,

generated alias collision with retry,

expired link,

unknown slug,

dependency timeout translated to stable error response.

### Orchestration Tests

Test graph topology and routing without real model calls using deterministic fake agents.

Required cases:

greenfield path skips brownfield code analysis,

brownfield path requires codebase analysis,

high ambiguity triggers interrupt,

parallel branches synchronize before validation,

test failure triggers bounded repair,

exhausted retries safe-stop,

critical security finding safe-stops,

human design rejection replans,

upstream change invalidates only dependent tasks,

restored checkpoint resumes correctly.

### Agent Contract Tests

Mock the Bedrock model and provide malformed/partial structured responses to verify:

Pydantic validation,

single corrective retry,

safe-stop on repeated invalid output.

### Security Tests

Bandit,

pip-audit,

secret scanning via Gitleaks or GitHub secret scanning where available,

traversal attempts against file tools,

prohibited-command tests,

logging redaction tests.

### Agent Evaluation

Use a small golden dataset under evals/.

Examples:

requirement normalization expected fields,

ambiguity classification,

correct task dependencies,

correct routing behavior,

expected tool sequence for brownfield analysis,

refusal/safe-stop for protected action without approval.

## 17.2 Coverage Targets

Mandatory targets:

overall Python line coverage >= 85%,

core domain/service/orchestration-gate modules >= 90%,

no new critical path without a test,

every bug fixed in the brownfield scenario must add a regression test.

Coverage artifacts:

terminal summary,

coverage.xml,

HTML coverage report,

CI-published artifact.

## 17.3 Quality Gates

A release-ready run requires:

ruff check passes,

formatting check passes,

mypy passes for scoped production modules,

unit/integration/functional tests pass,

coverage target met,

Bandit has no unresolved high-severity issue,

dependency audit has no unresolved critical vulnerability relevant to runtime,

all mandatory artifacts generated,

final human approval present.

# 18. Error Handling and Logging Standards

## 18.1 Application Error Model

Define typed domain exceptions:

InvalidDestinationUrl

AliasAlreadyExists

AliasGenerationExhausted

LinkNotFound

LinkExpired

LinkInactive

PersistenceUnavailable

AnalyticsUnavailable

Map exceptions to stable HTTP responses in one centralized FastAPI exception layer.

## 18.2 Agent Error Model

Define explicit categories:

TransientModelError

InvalidAgentOutput

ToolExecutionError

ValidationGateFailure

PolicyViolation

ApprovalRequired

RetryBudgetExceeded

RollbackFailure

## 18.3 Structured Logging

Use structlog or Python logging configured for JSON output. AWS Lambda Powertools for Python may be used for Lambda-specific correlation and metrics.

Each event should include correlation fields and avoid free-form multiline output when a structured field is possible.

# 19. Repository Structure

TEXT

linkops-ai/

├── AGENTS.md

├── README.md

├── pyproject.toml

├── uv.lock                         # or requirements lockfile

├── Makefile

├── .env.example

├── .gitignore

├── .pre-commit-config.yaml

├── .github/

│   ├── copilot-instructions.md

│   ├── agents/

│   │   ├── design.agent.md

│   │   ├── development.agent.md

│   │   ├── qa.agent.md

│   │   ├── security.agent.md

│   │   └── release.agent.md

│   ├── instructions/

│   │   ├── python.instructions.md

│   │   ├── tests.instructions.md

│   │   └── infrastructure.instructions.md

│   ├── prompts/

│   │   ├── greenfield.prompt.md

│   │   ├── brownfield.prompt.md

│   │   ├── ambiguous.prompt.md

│   │   └── release-review.prompt.md

│   ├── skills/

│   │   ├── architecture-review/SKILL.md

│   │   ├── implement-feature/SKILL.md

│   │   ├── qa-gate/SKILL.md

│   │   └── release-readiness/SKILL.md

│   └── workflows/

│       ├── ci.yml

│       └── security.yml

├── src/

│   ├── shortener/

│   │   ├── api/

│   │   ├── domain/

│   │   ├── services/

│   │   ├── repositories/

│   │   ├── analytics/

│   │   ├── observability/

│   │   └── config.py

│   └── linkops_ai/

│       ├── orchestration/

│       │   ├── graph.py

│       │   ├── state.py

│       │   ├── routing.py

│       │   ├── gates.py

│       │   ├── replanning.py

│       │   └── checkpoint.py

│       ├── agents/

│       │   ├── requirements.py

│       │   ├── planner.py

│       │   ├── codebase.py

│       │   ├── design.py

│       │   ├── development.py

│       │   ├── qa.py

│       │   ├── security.py

│       │   ├── release.py

│       │   └── evaluator.py

│       ├── tools/

│       ├── knowledge/

│       ├── policies/

│       ├── artifacts/

│       ├── telemetry/

│       └── runtime/

│           └── agentcore_app.py

├── infra/

│   ├── cdk/

│   │   ├── app.py

│   │   └── stacks/

│   └── agentcore/

│       ├── README.md

│       └── deploy.py

├── knowledge/

│   └── seed/

├── scenarios/

│   ├── greenfield.md

│   ├── brownfield.md

│   └── ambiguous.md

├── tests/

│   ├── unit/

│   ├── integration/

│   ├── functional/

│   ├── orchestration/

│   ├── security/

│   └── fixtures/

├── evals/

│   ├── dataset.jsonl

│   └── README.md

├── docs/

│   ├── architecture.md

│   ├── diagrams/

│   ├── adrs/

│   ├── demo-script.md

│   ├── ai-assisted-development.md

│   ├── operations-runbook.md

│   └── limitations.md

├── artifacts/                     # gitignored generated run evidence

└── scripts/

├── bootstrap.sh

├── seed_knowledge_base.py

├── run_scenario.py

├── run_local.sh

└── generate_reports.sh

# 20. GitHub Copilot and AI-Assisted Engineering Evidence

The additional guidance asks candidates to demonstrate AI-assisted development practices, not merely mention that AI was used. The repository will encode those practices directly.

## 20.1 Repository-Wide Copilot Instructions

.github/copilot-instructions.md will contain concise rules for:

architecture boundaries,

Python style and typing,

required tests for changes,

no secret handling,

logging and error standards,

allowed dependencies,

definition of done,

commands to run before proposing completion.

## 20.2 Path-Specific Instructions

Examples:

Python source instructions for src/**/*.py,

test conventions for tests/**/*.py,

least-privilege/IaC instructions for infra/**.

## 20.3 Copilot Custom Agents

Create specialist profiles for:

design,

development,

QA,

security,

release review.

These profiles should align with the runtime LangGraph agent contracts but are separate: the Copilot agents assist the human while building the project; the LangGraph agents are part of the application being delivered.

## 20.4 Copilot Agent Skills

Create project-specific skills with SKILL.md for repeatable engineering workflows:

### `architecture-review`

read requirement/design,

check architecture standards,

identify missing NFRs,

output review checklist.

### `implement-feature`

inspect relevant code first,

produce plan,

modify smallest scope,

run targeted tests,

update docs if contract changes.

### `qa-gate`

derive acceptance tests,

run unit/integration/functional suites,

create coverage report,

report failures with reproduction commands.

### `release-readiness`

run lint/type/security/test gates,

verify docs/artifacts,

produce release checklist.

## 20.5 Reusable Prompt Files

Prompt files should encode the three demonstration scenarios so a reviewer can see that AI workflows are repeatable rather than improvised.

## 20.6 AI Usage Record

Create docs/ai-assisted-development.md containing a concise evidence log:

task/issue,

AI tool used,

prompt or prompt-file name,

artifacts produced,

human review/change made,

commit/PR reference.

Do not record or request private chain-of-thought. Record observable actions and decisions only.

# 21. Git Strategy and Meaningful Commit History

## 21.1 Branching

For the assignment, a simple trunk-based workflow is sufficient:

main protected logically by CI,

short-lived feature branches if desired,

no long-running environment branches.

## 21.2 Commit Principles

one coherent engineering purpose per commit,

tests in the same commit as the behavior they validate when possible,

no generated mega-commit labeled only "final assignment",

messages use conventional style where helpful,

every major architectural addition has corresponding docs.

## 21.3 Recommended Commit Sequence

1. chore: bootstrap Python project and AI development instructions

2. docs: add architecture baseline and assignment traceability

3. feat(shortener): add link domain model and DynamoDB repository

4. feat(api): implement create metadata and redirect endpoints

5. feat(analytics): add asynchronous click aggregation pipeline

6. test(shortener): add unit integration and functional coverage

7. feat(agent): add typed workflow state and LangGraph skeleton

8. feat(agent): add requirements planning and codebase analysis nodes

9. feat(agent): add design development QA security and release nodes

10. feat(agent): add human gates checkpointing retries rollback and replanning

11. feat(aws): integrate Bedrock Knowledge Base and AgentCore runtime

12. chore(observability): add audit events OTel tracing and reliability metrics

13. test(agent): add orchestration fault and evaluation scenarios

14. feat(infra): add AWS CDK and AgentCore deployment automation

15. ci: enforce quality security and coverage gates

16. docs: add demo runbook reports limitations and final engineering summary template

Codex/Copilot may refine the number of commits, but the history should retain this narrative.

# 22. CI/CD Pipeline

## 22.1 Pull Request / CI Jobs

GitHub Actions pipeline:

1. checkout,

2. install Python/uv,

3. dependency restore,

4. formatting check,

5. Ruff lint,

6. mypy,

7. unit tests,

8. integration tests,

9. functional tests,

10. coverage threshold enforcement,

11. Bandit,

12. pip-audit,

13. build package/container as applicable,

14. archive coverage/test reports.

## 22.2 Deployment

Deployment must be separate from CI validation.

product plane: cdk deploy to a named development stack,

knowledge base: seed/sync script,

agent control plane: AgentCore CLI/SDK deployment script,

destructive teardown available as an explicit manual command.

No automatic production deployment is required.

# 23. Infrastructure as Code

Use AWS CDK v2 with Python for the URL shortener and supporting resources to keep the implementation language consistent.

Provision:

API Gateway,

Lambda API function,

Lambda analytics worker,

DynamoDB links table,

DynamoDB analytics table,

DynamoDB LangGraph checkpoint table,

SQS click queue + DLQ,

S3 artifact bucket,

S3 knowledge bucket,

IAM roles/policies,

CloudWatch log groups/alarms/dashboard,

optional KMS keys.

AgentCore and Bedrock Knowledge Base deployment may use supported AgentCore CLI/SDK and Boto3 scripts if CDK coverage is less direct in the selected environment.

# 24. Detailed Demonstration Scenarios

The project must include three reproducible scenario definitions. Each scenario is executed through the same graph but exercises different branches.

## 24.1 Scenario 1 - Greenfield

### Requirement

"Create the initial URL shortener service. Users must be able to create a short link, resolve it, retrieve metadata, delete it, and view basic click analytics."

### Expected orchestration

1. Intake classifies greenfield.

2. Requirements Agent creates acceptance criteria.

3. Planner builds foundational tasks.

4. Codebase analysis is skipped or limited to repository scaffold inspection.

5. Design Agent creates API/data/component design.

6. Human approves architecture.

7. Development, test-spec, and security design branches run.

8. Validation executes.

9. Repair loop handles bounded failures.

10. Documentation/Release Agent produces final package.

### Demonstration evidence

graph path shows no unnecessary brownfield impact stage,

working API tests,

architecture docs,

initial coverage report,

final engineering summary.

## 24.2 Scenario 2 - Brownfield Enhancement

### Requirement

"Add optional link expiration to the existing shortener without breaking current API consumers. Expired links must stop redirecting, while historical analytics remain available."

### Expected orchestration

1. Intake classifies brownfield.

2. Codebase Analyst identifies impacted API model, domain model, repository, redirect service, tests, data storage, and docs.

3. Planner creates a dependency-aware change plan.

4. Design Agent specifies compatibility behavior and app-layer expiration check.

5. Human approval is requested because persistence/API behavior changes.

6. Development Agent adds expiration.

7. QA Agent adds regression tests proving links without expiry continue to work.

8. Security Agent verifies no unsafe date parsing/logging issue.

9. Tests detect any regression; repair loop is bounded.

10. Release artifact explains backward compatibility and rollback.

### Required regression evidence

pre-existing create payload without expires_at still succeeds,

active non-expiring links redirect,

future-expiring links redirect until expiration,

expired links return 410,

analytics remain queryable after expiration,

DynamoDB TTL is not relied on for correctness.

## 24.3 Scenario 3 - Ambiguous Requirement

### Requirement

"Make analytics privacy-friendly and near real time."

This statement is intentionally incomplete.

### Expected ambiguities discovered

What latency qualifies as "near real time"?

What identifiers are considered personal data?

Are raw IP addresses permitted?

What analytics dimensions are actually required?

What retention period applies?

Must old data be migrated/deleted?

### Required behavior

The system must not silently invent all answers. The Requirements Agent should mark high-impact unknowns and create a human clarification interrupt.

For the demo, the human response can approve these assumptions:

analytics available within 60 seconds,

no raw IP persistence,

store referrer host and coarse user-agent category only,

aggregate hourly,

retain aggregate analytics for 30 days in the prototype.

After the clarification, the graph resumes, updates the normalized requirement, invalidates/replans affected tasks, and continues.

### Demonstration evidence

workflow interrupt,

approval/clarification record,

replan event,

revised task plan version,

privacy tests/log redaction evidence.

# 25. Generated Engineering Artifacts per Workflow Run

Each run should generate an artifact directory such as:

TEXT

artifacts/run-20260917-001/

├── manifest.json

├── requirements/

│   ├── normalized_requirement.md

│   ├── acceptance_criteria.json

│   └── ambiguities.json

├── planning/

│   ├── task_plan.json

│   ├── task_plan.mmd

│   └── plan_diff.md

├── analysis/

│   ├── repo_map.json

│   └── codebase_impact.md

├── design/

│   ├── design.md

│   ├── architecture.mmd

│   ├── sequence.mmd

│   └── adr-*.md

├── implementation/

│   ├── change_summary.md

│   └── git_diff.patch

├── validation/

│   ├── unit_test_results.xml

│   ├── functional_test_report.md

│   ├── coverage.xml

│   ├── coverage_summary.json

│   ├── lint_report.txt

│   ├── typecheck_report.txt

│   └── security_report.json

├── governance/

│   ├── approvals.json

│   ├── decision_log.md

│   └── risk_register.md

├── audit/

│   ├── audit.ndjson

│   └── metrics.json

└── release/

├── release_readiness.md

└── engineering_summary.md

The manifest contains hashes and relative paths so a reviewer can verify artifact integrity.

# 26. Documentation Deliverables

Mandatory repository documentation:

README.md - quick start, architecture summary, commands, demo.

docs/architecture.md - component and orchestration architecture.

docs/diagrams/*.mmd - architecture, sequence, graph, deployment diagrams.

docs/adrs/ - major decisions.

docs/demo-script.md - reviewer-friendly 10-15 minute demonstration.

docs/ai-assisted-development.md - evidence of Copilot/AI-assisted SDLC usage.

docs/operations-runbook.md - logs, failures, DLQ, rollback, cleanup.

docs/testing.md - layers, coverage, how to reproduce reports.

docs/security.md - threat model and controls.

docs/limitations.md - explicit scope and production gaps.

docs/final-engineering-summary.md - template/example final summary.

# 27. Implementation Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.12 | Single primary implementation language |
| Agent orchestration | LangGraph | Explicit state graph, branching, interrupts, checkpoints |
| LLM integration | Amazon Bedrock + langchain-aws | Model inference through Bedrock |
| Agent hosting | Amazon Bedrock AgentCore Runtime | Secure scalable agent runtime |
| Agent context | AgentCore Memory | Session/long-term contextual memory |
| Agent observability | AgentCore Observability + ADOT/OpenTelemetry + CloudWatch | Traces, logs, metrics |
| Agent evaluation | AgentCore Evaluations | Optional automated quality scoring |
| Knowledge | Amazon Bedrock Knowledge Bases | RAG over engineering standards |
| Vector store | S3 Vectors preferred; OpenSearch Serverless fallback | Knowledge embeddings |
| Agent durable state | DynamoDB + langgraph-checkpoint-aws | LangGraph checkpoints and resume |
| Product API | FastAPI + Pydantic | Typed REST API |
| Serverless adapter | Mangum or equivalent | FastAPI on Lambda |
| Product persistence | DynamoDB | Link and analytics data |
| Async analytics | Amazon SQS + Lambda | Decoupled click processing |
| Infrastructure | AWS CDK v2, Python | Repeatable environment |
| Testing | pytest, pytest-cov, httpx, moto | Unit/integration/functional testing |
| Code quality | Ruff, mypy, pre-commit | Formatting/lint/type gates |
| Security | Bandit, pip-audit, Gitleaks/GitHub scanning | Code/dependency/secret checks |
| Packaging | uv + pyproject.toml | Fast deterministic local setup |
| CI | GitHub Actions | Automated quality gates |
| AI coding | GitHub Copilot agents/instructions/skills/prompts | Demonstrable AI-assisted SDLC |
| Source control | Git/GitHub | Change lineage and review |

# 28. Configuration and Environment Management

Use Pydantic Settings or equivalent typed configuration.

.env.example should contain only placeholder values:

TEXT

APP_ENV=local

AWS_REGION=us-east-1

LINKS_TABLE=linkops-links

ANALYTICS_TABLE=linkops-analytics

CLICK_QUEUE_URL=

ARTIFACT_BUCKET=

CHECKPOINT_TABLE=linkops-agent-checkpoints

BEDROCK_MODEL_ID=

BEDROCK_KNOWLEDGE_BASE_ID=

AGENTCORE_MEMORY_ID=

LOG_LEVEL=INFO

MAX_AGENT_RETRIES=2

MAX_WORKFLOW_STEPS=60

MAX_WORKFLOW_MODEL_CALLS=40

ENABLE_EXTERNAL_GIT_PUSH=false

Validate mandatory environment settings on startup and fail with a clear message rather than failing later in a workflow.

# 29. Coding Standards

Mandatory conventions:

type hints on public functions,

Pydantic models for external/agent structured contracts,

dependency inversion between domain/service and AWS adapters,

no Boto3 calls directly in FastAPI route functions,

no model invocation directly in route handlers,

explicit exception classes,

small functions and agent nodes,

docstrings where behavior is not obvious,

structured logging,

deterministic validation separate from LLM reasoning,

no global mutable workflow state,

time handling in timezone-aware UTC,

secrets never hard-coded,

test fixtures isolated and deterministic.

# 30. Definition of Done

The complete project is done only when all of the following are true:

1. Repository installs from documented instructions on a clean environment.

2. Local URL shortener runs and exposes OpenAPI docs.

3. Core functional API tests pass.

4. Three scenario definitions exist and can be executed.

5. LangGraph graph contains explicit conditional branches and parallel synchronization.

6. Human interrupt/resume works.

7. Durable checkpointing works in AWS mode.

8. Retry, repair, rollback, and safe-stop paths have automated tests.

9. Dynamic replanning is demonstrated by an upstream change.

10. Bedrock Knowledge Base retrieval is used by at least Requirements/Design/Security agents.

11. AgentCore Runtime deployment is documented and successfully invoked in the target account.

12. OTel/AgentCore traces show node/tool execution.

13. Audit and decision artifacts are generated.

14. Unit/integration/functional/orchestration tests pass.

15. Coverage threshold is met and report artifacts exist.

16. Security scans pass defined gates.

17. Git history contains meaningful incremental commits.

18. Copilot custom instructions, agents, skills, and prompts are present and used/documented.

19. Setup, architecture, testing, limitations, and demo documents are complete.

20. Final engineering summary contains plan/rationale, artifacts, risks/trade-offs, validation, assumptions, and limitations.

# 31. Three-Day Implementation Plan

## Day 1 - Product Baseline and Repository Foundation

### Block 1 - Bootstrap

initialize Git repository,

create pyproject.toml, uv environment, Makefile,

configure Ruff/mypy/pytest/pre-commit,

create GitHub Copilot instructions and AGENTS.md,

add initial architecture and traceability docs,

first clean CI run.

### Block 2 - URL Shortener Domain/API

implement domain models,

URL validation,

alias generation and collision strategy,

DynamoDB repository interface + adapter,

FastAPI create/metadata/redirect/delete endpoints,

exception mapping and logging.

### Block 3 - Analytics and Tests

SQS event publishing,

analytics worker/aggregator,

analytics endpoint,

unit + functional tests,

coverage baseline.

### Block 4 - Agent Graph Skeleton

define WorkflowState,

build nodes as interfaces/stubs,

create basic routing,

implement local checkpoint adapter,

graph visualization artifact.

Day 1 exit criteria: functional shortener locally; test suite green; orchestration skeleton runs with deterministic fake nodes.

## Day 2 - Agentic Orchestration and AWS Intelligence

### Block 5 - Requirements/Plan/Codebase/Design Agents

structured Pydantic outputs,

Bedrock model integration,

knowledge retrieval tool,

codebase inspection tools,

ambiguity detection and human interrupt.

### Block 6 - Development/QA/Security/Release Agents

workspace file tools,

test runner tools,

quality/security runners,

artifact generation,

local Git savepoint/commit tool.

### Block 7 - Governance Behaviors

entry/exit gates,

retry classifier,

bounded repair loop,

rollback,

safe-stop,

dynamic replan invalidation algorithm,

audit/decision log.

### Block 8 - AWS State/Telemetry

DynamoDB LangGraph checkpoint adapter,

AgentCore Memory integration if enabled,

OpenTelemetry spans,

CloudWatch/AgentCore observability configuration.

Day 2 exit criteria: all three scenarios execute locally with mocked or live Bedrock; human interrupt/resume, failure repair, and safe-stop are demonstrable.

## Day 3 - Deployment, Evidence, and Review Package

### Block 9 - Infrastructure and AgentCore

CDK product stack,

knowledge bucket/KB bootstrap scripts,

AgentCore runtime wrapper,

deploy/invoke documentation.

### Block 10 - Test Hardening

graph routing tests,

fault injection,

security scans,

coverage >= target,

optional AgentCore Evaluations run.

### Block 11 - Required Scenario Evidence

run greenfield,

run brownfield enhancement,

run ambiguous scenario with human clarification,

save artifacts/screenshots/log references as appropriate.

### Block 12 - Finalization

verify meaningful Git history,

complete README and demo script,

create final engineering summary,

execute fresh clone/bootstrap validation,

tag final submission commit.

Day 3 exit criteria: reviewer can reproduce the demo from documentation and inspect evidence without verbal explanation.

# 32. Step-by-Step Codex/Copilot Execution Backlog

The following order should be treated as the implementation contract for an AI coding agent. Do not skip to AgentCore deployment before the local system is deterministic and tested.

## Phase 0 - Repository Bootstrap

1. Create repository structure from Section 19.

2. Create Python 3.12 project using uv and pyproject.toml.

3. Add runtime/dev dependencies.

4. Configure Ruff, mypy, pytest, pytest-cov, pre-commit.

5. Add .github/copilot-instructions.md, AGENTS.md, path instructions, custom agent profiles, skills, and prompt files.

6. Add CI skeleton.

7. Commit.

## Phase 1 - Product Domain and API

1. Implement configuration.

2. Implement destination URL validation.

3. Implement slug value object and generator.

4. Implement link entity/domain service.

5. Define repository protocols.

6. Implement in-memory repository for fastest local tests.

7. Implement DynamoDB repository.

8. Implement create/metadata/delete service.

9. Implement redirect service.

10. Implement FastAPI routes and error mapping.

11. Add health endpoints.

12. Add tests until phase gates pass.

13. Commit in logical increments.

## Phase 2 - Analytics

1. Define click event schema.

2. Add async publisher interface.

3. Implement SQS publisher.

4. Implement analytics worker/aggregator.

5. Implement analytics query endpoint.

6. Add privacy tests.

7. Add queue failure handling/DLQ design.

8. Commit.

## Phase 3 - Agentic Foundation

1. Define structured workflow state.

2. Define task/decision/approval/artifact models.

3. Implement artifact store abstraction.

4. Implement local checkpoint factory.

5. Implement audit emitter.

6. Add graph skeleton with no LLM dependency.

7. Add tests for graph routing skeleton.

8. Commit.

## Phase 4 - Knowledge and Model Adapters

1. Implement Bedrock model client abstraction.

2. Implement Knowledge Base retrieval adapter.

3. Add seed knowledge documents.

4. Add script to upload/sync KB data.

5. Implement fake adapters for tests.

6. Add integration smoke test guarded by environment flag.

7. Commit.

## Phase 5 - Core Agents

Implement one agent at a time with schema, prompt, tools, validation, and tests:

1. Requirements Agent.

2. Planner Agent.

3. Codebase Analysis Agent.

4. Design Agent.

5. Development Agent.

6. QA Agent.

7. Security Agent.

8. Documentation/Release Agent.

9. Evaluation Agent.

Do not create a huge shared prompt. Each agent receives only relevant state fields and retrieved context.

## Phase 6 - Governance and Recovery

1. Human interrupts/approval schema.

2. Entry/exit gates.

3. Retry policies.

4. Repair loop.

5. Git savepoint and deterministic rollback.

6. Safe-stop terminal state.

7. Replan invalidation/hash logic.

8. Metrics calculation.

9. Fault-injection tests.

10. Commit.

## Phase 7 - AWS AgentCore

1. Add AgentCore runtime entrypoint.

2. Configure Runtime deployment.

3. Configure AgentCore Memory integration.

4. Configure OTel/AgentCore Observability.

5. Replace local checkpointer with DynamoDB saver in AWS mode.

6. Test invoke/resume.

7. Optionally add AgentCore Gateway policies and Evaluations.

8. Commit.

## Phase 8 - Infrastructure

1. Implement CDK stacks.

2. Add least-privilege IAM.

3. Add queue DLQ and alarms.

4. Add dashboard.

5. Add deployment and cleanup commands.

6. Validate cdk synth in CI.

7. Commit.

## Phase 9 - Scenario Demonstrations

1. Greenfield scenario.

2. Brownfield expiration scenario.

3. Ambiguous privacy scenario.

4. Generate artifact bundles.

5. Verify audit events and metrics.

6. Capture exact commands and expected outputs in demo script.

7. Commit docs/evidence templates.

## Phase 10 - Final Quality Gate

Run:

BASH

make format-check

make lint

make typecheck

make test

make coverage

make security

make functional

make agent-tests

Then verify:

clean Git working tree,

no secrets,

no confidential assignment PDF in repository,

all docs links resolve,

fresh setup works,

final tag created.

# 33. Acceptance Criteria by Workstream

## 33.1 URL Shortener

all mandatory endpoints implemented,

collision safe,

expiration correct,

analytics asynchronous,

errors stable and tested,

local and AWS configuration separated.

## 33.2 Agent Orchestration

explicit LangGraph dependency graph,

at least one conditional route,

at least one parallel fan-out/fan-in,

at least two human-interrupt points,

checkpoint/resume works,

retry and repair loop demonstrated,

rollback tested,

safe-stop tested,

replan after upstream change demonstrated.

## 33.3 Knowledge and AWS

Bedrock Knowledge Base retrieval integrated,

retrieval references included in agent design output,

AgentCore Runtime deployed/invokable,

AgentCore/CloudWatch telemetry visible,

DynamoDB checkpointer enabled in AWS mode.

## 33.4 Quality

>=85% overall line coverage,

functional report created,

security scan evidence created,

no unresolved critical/high blocker,

deterministic CI passes.

## 33.5 AI-Assisted Development

Copilot repository instructions,

custom agent profiles,

at least three project skills,

reusable prompts,

AI usage evidence document,

meaningful Git history.

# 34. Risks, Trade-Offs, and Mitigations

| Risk / trade-off | Impact | Mitigation |
| --- | --- | --- |
| Scope too large for 2-3 days | Incomplete core differentiator | Prioritize P0: graph, gates, three scenarios, tests, AgentCore runtime, KB. Treat Gateway/Evaluations as P1 |
| LLM nondeterminism | Flaky demos/tests | Structured outputs, temperature near zero, fake model tests, deterministic gates |
| AWS setup time/permissions | Deployment blocked | Local adapters for all core paths; document exact IAM prerequisites; keep AWS integration modular |
| Bedrock model access unavailable | Agent calls fail | Configurable model ID and fake model mode for tests |
| Knowledge Base provisioning latency | Demo delay | Seed early; support OpenSearch Serverless fallback; cache KB ID in env |
| Agent writes unsafe code | Quality/security risk | sandboxed tools, small task scope, tests after edits, human gates |
| Infinite repair loop | Cost/time runaway | per-node retry cap, total model-call/step budget, safe-stop |
| Large graph state | Checkpoint cost/limits | store artifacts externally; state carries paths/hashes; S3 offload |
| Git automation corrupts workspace | Loss of work | clean-tree check, savepoint, deterministic restore, temp workspace |
| Analytics adds redirect latency | Poor user experience | SQS async event emission and DLQ |
| DynamoDB TTL not immediate | Expired links might remain physically stored | enforce expiration in redirect logic |
| Confidential assignment leaked to public GitHub | Data handling issue | never commit source PDF or copied confidential text |

# 35. Assumptions

AWS account permits Amazon Bedrock model access and AgentCore in the selected Region.

The candidate can create development-scoped IAM roles/resources or has equivalent sandbox access.

GitHub repository and GitHub Actions are available.

The final evaluation values architecture/orchestration evidence more than a polished frontend.

The source assignment is used privately for traceability but is not published.

A single-region prototype is acceptable.

Python remains the primary implementation language; YAML/Markdown/CDK-generated templates are supporting artifacts.

# 36. Limitations to State Explicitly in the Final Submission

Single-region deployment.

No custom-domain lifecycle.

Basic aggregate analytics rather than a full analytical warehouse.

No commercial malicious-link reputation service.

Human approval UI may be CLI/API-based rather than graphical.

AgentCore Gateway temporal policy integration may be demonstrated as P1 if time permits.

Evaluation dataset is intentionally small and synthetic for an interview prototype.

Local test doubles do not guarantee identical performance characteristics to AWS managed services.

These limitations are acceptable when they are explicit and the core orchestration is strong.

# 37. Demo Script Outline

A reviewer-friendly demonstration should take approximately 10-15 minutes.

1. Show repository structure and Git history.

2. Show .github/copilot-instructions.md, custom agents, and skills.

3. Run URL shortener functional smoke test.

4. Show LangGraph diagram and typed state.

5. Execute greenfield scenario and open generated artifact manifest.

6. Execute brownfield expiration scenario; show Codebase Analysis output and regression test.

7. Execute ambiguous privacy scenario; show the human interrupt, provide clarification, resume, and show replanning diff.

8. Inject a test failure or tool error; show bounded repair/retry.

9. Demonstrate safe-stop or rollback test.

10. Show coverage/security reports.

11. Show AgentCore invocation/CloudWatch trace and reliability metrics.

12. Open final engineering summary.

# 38. Reviewer Talking Points

The implementation should make the following points easy to defend verbally:

Why LangGraph? It provides explicit graph state, conditional routing, parallel super-steps, checkpointing, interrupts, and controllable execution rather than a hidden linear agent loop.

Why AgentCore? It provides a production-oriented AWS runtime and observability/memory/policy ecosystem while allowing LangGraph to remain the chosen framework.

Why Knowledge Bases? It gives agents a controlled, inspectable retrieval source for project engineering standards rather than embedding all standards into prompts.

Why DynamoDB checkpoints? Human approvals and failures can outlive a process invocation; durable state allows resume and recovery.

Why async analytics? Redirect latency is the user-critical path; analytics persistence should not block it.

Why explicit human gates? High-impact changes and external side effects require accountability, and the assignment emphasizes controlled autonomy.

Why deterministic gates in addition to LLM review? Validation of files, tests, coverage, policies, and approvals should not depend on probabilistic judgment.

Why store artifact hashes? It enables decision lineage, integrity checks, and precise dynamic replanning when upstream inputs change.

# 39. Deliverable Checklist

Before submission, verify the repository contains or demonstrates all items below.

☐ Working URL shortener prototype

☐ Core APIs and analytics

☐ Error handling and structured logging

☐ Audit logging

☐ LangGraph SDLC orchestrator

☐ Explicit dependency graph

☐ Sequential + parallel paths

☐ Human approvals

☐ Durable checkpoints

☐ Retry + repair loop

☐ Rollback

☐ Safe-stop

☐ Dynamic replanning

☐ Bedrock Knowledge Base integration

☐ AgentCore Runtime deployment

☐ Observability/traces

☐ Reliability metrics

☐ Greenfield scenario

☐ Brownfield scenario

☐ Ambiguous scenario

☐ Architecture/design docs and Mermaid diagrams

☐ Unit tests

☐ Integration tests

☐ Functional tests

☐ Orchestration tests

☐ Coverage reports

☐ Security reports

☐ Setup/runbook documentation

☐ Final engineering summary

☐ GitHub Copilot instructions

☐ GitHub Copilot custom agents

☐ GitHub Copilot skills

☐ Prompt files

☐ Meaningful Git commit history

☐ AI-assisted development evidence log

☐ Confidential source assignment excluded from public repo

# 40. Master Instruction for Codex / Coding Agent

Use this SOW as the authoritative implementation baseline. Implement the project incrementally and preserve engineering evidence. Do not replace the requested LangGraph orchestration with Strands Agents, Bedrock Agents, or a single generic agent. LangGraph is the workflow engine; Amazon Bedrock provides model inference and knowledge retrieval; Amazon Bedrock AgentCore provides the production agent runtime and supporting operational capabilities.

For every implementation phase:

1. Inspect existing files and current Git status.

2. State the specific SOW acceptance criteria being implemented.

3. Make the smallest coherent code changes.

4. Add/update tests in the same phase.

5. Run targeted tests immediately.

6. Run lint/type checks relevant to changed code.

7. Update design/docs when behavior or architecture changes.

8. Produce a meaningful Git commit only after the phase is green.

9. Never expose secrets or copy confidential source material into the repository.

10. Do not mark a phase complete when tests are skipped or failing.

When an implementation detail is ambiguous, prefer the simplest design consistent with this SOW and record the assumption in an ADR or decision log. For high-impact ambiguity involving security, persistence, public API compatibility, IAM, external side effects, or deletion, stop and request human clarification rather than inventing a decision.

The final codebase should be understandable without the original assignment document and should make the agentic orchestration quality obvious through code, tests, traces, and generated artifacts.

# 41. Reference Documentation for Implementation

The following official documentation should be consulted by the coding agent during implementation because APIs and deployment commands can evolve:

Amazon Bedrock AgentCore Developer Guide: https://docs.aws.amazon.com/bedrock-agentcore/latest/devguide/

AgentCore Runtime framework examples / LangGraph: https://docs.aws.amazon.com/bedrock-agentcore/latest/devguide/using-any-agent-framework.html

AgentCore Observability: https://docs.aws.amazon.com/bedrock-agentcore/latest/devguide/observability-configure.html

AgentCore Memory: https://docs.aws.amazon.com/bedrock-agentcore/latest/devguide/memory.html

AgentCore Evaluations: https://docs.aws.amazon.com/bedrock-agentcore/latest/devguide/evaluations.html

Amazon Bedrock Knowledge Bases: https://docs.aws.amazon.com/bedrock/latest/userguide/knowledge-base.html

DynamoDB LangGraph checkpointing: https://docs.aws.amazon.com/amazondynamodb/latest/developerguide/ddb-langgraph-checkpoint.html

GitHub Copilot customization overview: https://docs.github.com/en/copilot/concepts/prompting/response-customization

GitHub Copilot customization cheat sheet: https://docs.github.com/en/copilot/reference/customization-cheat-sheet

GitHub Copilot agent skills: https://docs.github.com/en/copilot/how-tos/copilot-on-github/customize-copilot/customize-cloud-agent/add-skills

# 42. Final SOW Outcome

The project should finish as a credible miniature of an enterprise AI-augmented engineering platform rather than a simple URL-shortener coding exercise. A reviewer should be able to see that the candidate can:

design a clean software service,

reason about greenfield and brownfield change,

use AI tooling productively,

build explicit multi-agent orchestration,

apply human governance to autonomy,

recover from failure,

validate outputs rigorously,

deploy agent workflows on AWS,

and own the final engineering outcome with traceable evidence.

That is the governing definition of success for LinkOps AI.